

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 33 Alexander Malinov Blvd. Sofia 1729, Bulgaria |  | Tel.: + 359 2 809 98 50 |  | Team Griffin |

Test Plan

Testing Base Modules from Telerik Forum System

Table of Contents

1. [Revision History 2](#_Toc436303906)
2. [Introduction 3](#_Toc436303907)

[Purpose 3](#_Toc436303908)

[Scope 3](#_Toc436303909)

1. [Testing summary 3](#_Toc436303910)

[Scope of testing 3](#_Toc436303911)

[In Scope 3](#_Toc436303912)

[Out of scope 4](#_Toc436303913)

1. [Software Risk Issues 4](#_Toc436303914)
2. [Approach 4](#_Toc436303915)
3. [Item Pass/Fail Criteria 4](#_Toc436303916)
4. [Suspension Criteria and Resumption Requirements 4](#_Toc436303917)
5. [Test Deliverables 4](#_Toc436303918)
6. [Remaining Test Tasks 4](#_Toc436303919)
7. [Environmental Needs 4](#_Toc436303920)
8. [Staffing and Training Needs 4](#_Toc436303921)

[Training needs 5](#_Toc436303922)

[Staffing needs 5](#_Toc436303923)

1. [Responsibilities 5](#_Toc436303924)
2. [Schedule 5](#_Toc436303925)
3. [Planning Risks and Contingencies 6](#_Toc436303926)
4. [Approvals 6](#_Toc436303927)
5. [Glossary 6](#_Toc436303928)
6. [References 6](#_Toc436303929)
7. [Appendix 7](#_Toc436303930)

# Revision History

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Version** | **Author** | **Description** |
| 24.11.2015 | 1.0 | L. Nikodimov | Test Plan Draft |
| 25.11.2015 | 1.1 | L. Nikodimov | Introduction, Test Summary, Glossary, References |
| 26.11.2015 | 1.2 | L. Nikodimov | Updated Test Summary, Schedule, Staffing and Training Needs |
|  |  |  |  |
|  |  |  |  |

# Introduction

## Purpose

The purpose of this document is to define:

* The test scope, focus areas and objectives
* The test responsibilities
* The test strategy for the levels and types of testing for this release
* The entry and exit criteria
* The basis of the test estimates
* Any risks, impediments, assumptions and test dependencies
* The test schedule and major milestones
* The test deliverables

## Scope

This document details the testing that will be performed by Team Griffin for the Teamwork Project “Design and implement test plan template for testing main functionalities of TALS (Telerik Academy Learning System)” as a part of the SQA (Software Quality Assurance) Track @ Telerik Academy. It defines the overall testing requirements and provides an integrated view of the project test activities. Its purpose is to document:

* What will be tested
* How testing will be performed
* When and what resources would be needed for the test plan implementation

# Testing summary

## Scope of testing

### In Scope

The document details what is in scope from a testing perspective for the project team:

* **Administration Functionalities**:
  + **Main Modules**
    - Dashboard
    - Settings
    - Files
    - Pages
    - Feedback Reports
    - Cleanup
    - Execute Code
    - Calendar
    - Training Rooms
    - Devices
    - Custom Events
    - Moved Lectures
    - Surveys
    - Search Terms
    - Error Logs
  + **Software Academy Modules**
    - Candidates
    - Additional Documents
    - Candidate Statistics
    - Candidate Form Q&A Statistics
    - Candidate Correlations
    - Candidate Entry Exams
    - Students
    - Seasons
* **Front-End Functionalities:**
  + User Settings
  + Calendar
  + Site Navigation
  + Panels for Last Forum Posts, Last Video Materials, Newest Blog Posts, Incoming Courses, Social Media Buttons
  + Search
  + Application for Software Academy
  + Entry Exam

### Out of scope

The document details what is out of scope from a testing perspective for the project team:

# Software Risk Issues

# Approach

# Item Pass/Fail Criteria

# Suspension Criteria and Resumption Requirements

# Test Deliverables

# Remaining Test Tasks

# Environmental Needs

# Staffing and Training Needs

This section describes any specific training and staffing needs that are required to deliver the test acceptance plan. The Responsibilities section and Approach section of this document will affect the staffing and training needs.

The main benefit of this section is that it communicates the resource requirements and seeks the approval for these resources to support delivery of the test plan.

## Training needs

The following points need to be considered:

* Test management system training of test team members that aims building efficient and effective working habits
* Training in test design techniques for generating complex user stories
* Training in different test automation tools, needed for execution of generated test cases
* Additional training for eventual custom frameworks

It is important to remember to include the training that will be delivered by the test team to third parties, to facilitate use of shared test tools, for instance.

## Staffing needs

It is also important to identify and communicate the team size and resource required to deliver the test plan, this includes organizing of eventual meetings with the stakeholders.

A description and distribution of tasks should be provided in high level terms, summarizing information on the numbers of individuals required for each role and stating if multiple roles will be combined for individuals. There should also be an indication when and for how long each resource will be required.

# Responsibilities

# Schedule

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task Name** | **Start** | **Finish** | **Estimation** | **Comments** |
| Test plan preparation | 25.11.2015 | 27.11.2015 | 3d |  |
| Test plan presentation to stakeholders | 27.11.2015 | 27.11.2015 | 0,3h |  |
| Fulfill training and environmental needs | 30.11.2015 | 02.12.2015 | 3d |  |
| Smoke testing |  |  |  |  |
| Initial defects logging |  |  |  |  |
| Test cases preparation |  |  |  |  |
| Test scripts preparation |  |  |  |  |
| Functional testing |  |  |  |  |
| System testing |  |  |  |  |
| Regression testing |  |  |  |  |
| Resolution of gathered defects |  |  |  |  |
| Load testing |  |  |  |  |
| Performance testing |  |  |  |  |
| Security testing |  |  |  |  |
| Preparation to final teamwork defense |  |  |  |  |
| Resolution of final defects |  |  |  |  |
| Final teamwork defense | 05.02.2016 | 05.02.2016 | 1h |  |

# Planning Risks and Contingencies

# Approvals

# Glossary

The following acronyms and terms have been used throughout this document:

|  |  |
| --- | --- |
| **Term/Acronym** | **Definition** |
| TALS | Telerik Academy Learning System 5.7 (build 20151119.44a964b) |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

# References

The following documents have been used to assist in creation of this document:

|  |  |  |  |
| --- | --- | --- | --- |
| **#** | **Document name** | **Version** | **Comments** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# Index

**A**

**B**

**C**

**D**

**E**

**F**

**G**

**H**

**I**

**J**

**K**

**L**

**M**

**N**

**O**

**P**

**R**

**S**

**T**

Telerik Academy Learning System, 3

**U**

**V**

**W**

**X**

**Y**

**Z**