

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 33 Alexander Malinov Blvd. Sofia 1729, Bulgaria |  | Tel.: + 359 2 809 98 50 |  | Team Griffin |

Test Plan

Testing Base Modules from Telerik Forum System

Table of Contents

1. [Revision History 2](#_Toc436205683)
2. [Introduction 3](#_Toc436205684)

[Purpose 3](#_Toc436205685)

[Scope 3](#_Toc436205686)

1. [Testing summary 3](#_Toc436205687)

[Scope of testing 3](#_Toc436205688)

[In Scope 3](#_Toc436205689)

[Out of scope 3](#_Toc436205690)

1. [Software Risk Issues 3](#_Toc436205691)
2. [Approach 3](#_Toc436205692)
3. [Item Pass/Fail Criteria 4](#_Toc436205693)
4. [Suspension Criteria and Resumption Requirements 4](#_Toc436205694)
5. [Test Deliverables 4](#_Toc436205695)
6. [Remaining Test Tasks 4](#_Toc436205696)
7. [Environmental Needs 4](#_Toc436205697)
8. [Staffing and Training Needs 4](#_Toc436205698)
9. [Responsibilities 4](#_Toc436205699)
10. [Schedule 4](#_Toc436205700)
11. [Planning Risks and Contingencies 4](#_Toc436205701)
12. [Approvals 4](#_Toc436205702)
13. [Glossary 4](#_Toc436205703)
14. [References 5](#_Toc436205704)
15. [Appendix 6](#_Toc436205705)

# Revision History

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Version** | **Author** | **Description** |
| 24.11.2015 | 1.0 | L. Nikodimov | Test Plan Draft |
| 25.11.2015 | 1.1 | L. Nikodimov | Introduction, Test Summary, Glossary, References |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# Introduction

## Purpose

The purpose of this document is to define:

* The test scope, focus areas and objectives
* The test responsibilities
* The test strategy for the levels and types of testing for this release
* The entry and exit criteria
* The basis of the test estimates
* Any risks, impediments, assumptions and test dependencies
* The test schedule and major milestones
* The test deliverables

## Scope

This document details the testing that will be performed by Team Griffin for the Teamwork Project “Design and implement test plan template for testing main functionalities of TALS (Telerik Academy Learning System)” as a part of the SQA (Software Quality Assurance) Track @ Telerik Academy. It defines the overall testing requirements and provides an integrated view of the project test activities. Its purpose is to document:

* What will be tested
* How testing will be performed
* When and what resources would be needed for the test plan implementation

# Testing summary

## Scope of testing

### In Scope

The document details what is in scope from a testing perspective for the project team:

* Main Modules [Admin]:
  + TALS Settings [Front]
  + TALS Calendar [Front]
  + TALS Site navigation [Front]
  + TALS Home page information about last forum posts, last video materials, newest blog posts, incoming courses, social media activities [Front]
  + TALS Navigation search [Front]
* Software Academy [Admin]:
  + Application for Software Academy [Front]
  + Entry exam [Front]

### Out of scope

The document details what is out of scope from a testing perspective for the project team:

# Software Risk Issues

# Approach

# Item Pass/Fail Criteria

# Suspension Criteria and Resumption Requirements

# Test Deliverables

# Remaining Test Tasks

# Environmental Needs

# Staffing and Training Needs

# Responsibilities

# Schedule

# Planning Risks and Contingencies

# Approvals

# Glossary

The following acronyms and terms have been used throughout this document:

|  |  |
| --- | --- |
| **Term/Acronym** | **Definition** |
| TALS | Telerik Academy Learning System |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

# References

The following documents have been used to assist in creation of this document:

|  |  |  |  |
| --- | --- | --- | --- |
| **#** | **Document name** | **Version** | **Comments** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# Appendix